BusinessNow

PSA Platform

MVP Enhanced Build Plan

Gap Analysis  ·  Prioritized Backlog  ·  Wave-by-Wave Delivery Plan

Version 2.0  |  April 2026  |  KSAP Technologies

Based on: PSA MVP Product Review (Apr 15 2026)  +  BusinessNow ERD/OID  +  Current Build Assessment

1. Executive Summary

The BusinessNow platform has successfully established its infrastructure foundation — database schema, REST API layer, session handling, and a navigable single-page frontend across 10 modules. However, the current build represents approximately 18% of the PRD's MVP+ feature specification. While every module has a skeleton, virtually all interactive workflows, inter-module data flows, and business-critical UX patterns required by the PSA MVP Product Review are absent.

This document synthesises three source artefacts into a single actionable build plan:

- PSA MVP Product Review — stakeholder requirements from the April 15, 2026 meeting

- BusinessNow ERD & Object Interaction Diagram — entity model and cradle-to-grave flow

- Current Build Assessment — feature-by-feature gap analysis against the PRD

The plan organises all remaining work into two MVP waves and one Phase 2 release, targeting a May 1, 2026 pilot for Wave 1 and a June 2026 full MVP for Wave 2.

| Dimension | Status | Detail |
| --- | --- | --- |
| Infrastructure skeleton | Complete ✓ | DB schema, API, auth-free session, SPA navigation |
| Feature coverage vs PRD | ~18% | Read/display only; no interactive workflows |
| Inter-module data flows | 0% | No Opportunity→Project, Time→Invoice, etc. |
| BRD requirements met | ~12% | 63 BRD requirements; ~8 partially satisfied |
| Wave 1 MVP target date | May 1 2026 | Cradle-to-grave pilot: Prospect→Project→Time→Approval |
| Wave 2 MVP target date | Jun 2026 | Full PSA: Invoicing, Portal, Reporting, Admin |

2. Module Build Status Heat Map

The table below shows, for each module, what has been built, what is partially done, and what is entirely missing, cross-referenced with its BRD priority.

| Module | Built | Partial | Not Built | BRD Coverage | Priority |
| --- | --- | --- | --- | --- | --- |
| 1. Project Mgmt | Project list, static detail | — | Wizard, Gantt, Kanban, Dependencies, Phases, Templates, CSAT | BR-PM-01–08, BR-TM-01–09 | Critical |
| 2. Time Tracking | Entry list, summary stats | approved flag on entry | Weekly grid, Approval UI, Time-off, Holiday Cal, Categories | BR-TT-01–09 | Critical |
| 3. Resource Mgmt | Basic capacity table | — | Timeline view, Skills Matrix, Placeholder Roles, Requests | BR-RM-01–07, BR-RA-01–07 | Critical |
| 4. Financial Mgmt | Invoice list, KPI cards | Single rate card | Rate versioning, Line items, Tax codes, Billing schedules | BR-INV-01–05 | High |
| 5. Reporting | Revenue chart | Utilisation % | Project perf, CSAT, Time analytics, Custom dashboards | BR-DR-01–03 | High |
| 6. Customer Portal | — | — | All portal features | BR-CM-01–07 (portal view) | Critical |
| 7. Administration | User list | — | RBAC, Custom fields, Audit trail, Config, Soft-delete | BR-RM-06, BR-LM-01–03 | Critical |

3. Unified Requirement → Build Status → Wave Assignment

Every BRD requirement (from the April 2026 Business Requirements Document) is mapped below to its current build state and assigned to a delivery wave. Legend:

| Built ✓ | Partial | Not Built | MVP Wave 1 | MVP Wave 2 | Phase 2 |
| --- | --- | --- | --- | --- | --- |

3.1 Customer & Prospect Management

| BR ID | Requirement (short) | Build State | Wave |
| --- | --- | --- | --- |
| BR-CM-01 | Customer entity with lifecycle status (Potential/Active/Inactive) | Partial | MVP Wave 1 |
| BR-CM-02 | Separate Prospect entity with role-based access control | Not Built | MVP Wave 1 |
| BR-CM-03 | Prospect-to-Customer conversion with audit trail (OID: Signed Agreement → Customer) | Not Built | MVP Wave 1 |
| BR-CM-04 | Customer 1:M → Opportunities, Projects, SOWs, Change Orders | Partial | MVP Wave 1 |
| BR-CM-05 | Customer/Prospect forms field-mapped to accounting master spreadsheet | Not Built | MVP Wave 1 |
| BR-CM-06 | Customer Rate Card with per-Role billing rates (inherited by Project Rate Card) | Not Built | MVP Wave 2 |
| BR-CM-07 | Copy / Save as Template for Customer entities | Not Built | Phase 2 |

3.2 Opportunity Management

| BR ID | Requirement (short) | Build State | Wave |
| --- | --- | --- | --- |
| BR-OP-01 | Pipeline stages: Discovery → Qualified → Proposal → Negotiation → Won/Lost | Not Built | MVP Wave 1 |
| BR-OP-02 | Kanban view for Opportunities | Not Built | MVP Wave 1 |
| BR-OP-03 | Win probability auto-updates by stage (manual override allowed) | Not Built | MVP Wave 1 |
| BR-OP-04 | Opportunities linked to Customer; Customer provides context (OID) | Not Built | MVP Wave 1 |
| BR-OP-05 | From Opportunity: create Project, SOW, Change Order (OID: Opp Won → Project) | Not Built | MVP Wave 1 |
| BR-OP-06 | Staffing requests attachable to Opportunities once proposal created | Not Built | MVP Wave 2 |
| BR-OP-07 | Copy / Save as Template for Opportunities | Not Built | Phase 2 |
| BR-OP-08 | Soft allocation triggered at configurable win-probability threshold (70-80%) | Not Built | MVP Wave 2 |

3.3 Project Management

| BR ID | Requirement (short) | Build State | Wave |
| --- | --- | --- | --- |
| BR-PM-01 | Create project from scratch / Opportunity (OID) / Template; 4-step wizard | Partial | MVP Wave 1 |
| BR-PM-02 | Internal / External flag on projects | Not Built | MVP Wave 1 |
| BR-PM-03 | Protected Administrative Project type for leave/holiday time (not in standard lists) | Not Built | MVP Wave 1 |
| BR-PM-04 | Full cradle-to-grave workflow: Prospect→Customer→Opp→Project→Task→Time→Approval→Invoice→Payment (OID) | Not Built | MVP Wave 2 |
| BR-PM-05 | Change Orders as linked sub-entities of Project | Not Built | MVP Wave 2 |
| BR-PM-06 | Copy / Save as Template for Projects | Not Built | MVP Wave 1 |
| BR-PM-07 | Project Rate Card (inherited from Customer Rate Card, overrideable) | Not Built | MVP Wave 2 |
| BR-PM-08 | Dashboard: KPI cards — financial health, resource utilisation, project status, pipeline | Partial | MVP Wave 1 |

3.4 Task & Milestone Management

| BR ID | Requirement (short) | Build State | Wave |
| --- | --- | --- | --- |
| BR-TM-01 | Parent/child task hierarchy ≥7 levels; Phase layer; parent rolls up time from children (ERD: Parent Task IS-A Task) | Partial | MVP Wave 1 |
| BR-TM-02 | Milestones as IS-A Task subtype — not time-tracked; types: Payment, Project, External (ERD) | Not Built | MVP Wave 1 |
| BR-TM-03 | Payment milestones trigger billing events for fixed-fee contracts | Not Built | MVP Wave 2 |
| BR-TM-04 | All 4 dependency types (FS/SS/FF/SF) + configurable lag | Not Built | MVP Wave 2 |
| BR-TM-05 | Task attributes: effort, resource assignment, billable toggle (user-overrideable) | Partial | MVP Wave 1 |
| BR-TM-06 | Rich task comments with @-tagging; unread indicator | Not Built | MVP Wave 1 |
| BR-TM-07 | Saved and shareable task filter views (status, date, assignee) | Not Built | MVP Wave 1 |
| BR-TM-08 | Role-controlled third-party (client) task access | Not Built | Phase 2 |
| BR-TM-09 | Task Resource assignment capturing project-specific role (ERD: Task Resource entity) | Not Built | MVP Wave 1 |
| PRD-TM-01 | Gantt view: draggable bars, dependency lines, critical path | Not Built | MVP Wave 2 |
| PRD-TM-02 | Kanban view: drag-and-drop status columns | Not Built | MVP Wave 1 |
| PRD-TM-03 | List/Plan view: inline editing, bulk actions, CSV/PDF export | Partial | MVP Wave 1 |

3.5 Time Tracking & Timesheet Management

| BR ID | Requirement (short) | Build State | Wave |
| --- | --- | --- | --- |
| BR-TT-01 | Log time against specific tasks; Task Time Entry entity links Time Entry + Task + Task Resource (ERD) | Partial | MVP Wave 1 |
| BR-TT-02 | Timesheet auto-populates from task time entries; minimal final review | Not Built | MVP Wave 1 |
| BR-TT-03 | Daily comments on time log entries | Not Built | MVP Wave 1 |
| BR-TT-04 | PM/Project Admin approval workflow; approved entries feed invoice generation (OID) | Not Built | MVP Wave 1 |
| BR-TT-05 | Billable/non-billable default from project/task; user-overrideable | Partial | MVP Wave 1 |
| BR-TT-06 | Flexible timesheet UI: weekly Mon–Sun grid, task selector, copy prior week | Not Built | MVP Wave 1 |
| BR-TT-07 | Collaboration time: log support time on unassigned projects | Not Built | Phase 2 |
| BR-TT-08 | Admin time categories (vacation, sick, training, holiday) via Admin Project | Not Built | MVP Wave 1 |
| BR-TT-09 | Role on time entry used for cost calculation (project margin accuracy) | Not Built | MVP Wave 2 |
| PRD-TT-01 | Timesheet Week-level container entity with status (DB schema change) | Not Built | MVP Wave 1 |
| PRD-TT-02 | Time-off requests: submit / approve PTO, sick, other | Not Built | MVP Wave 1 |
| PRD-TT-03 | Admin-configured time categories (schema + UI) | Not Built | MVP Wave 1 |

3.6 Resource Management

| BR ID | Requirement (short) | Build State | Wave |
| --- | --- | --- | --- |
| BR-RM-01 | System as master record for all employee data: contact, hourly/daily rate, salary | Partial | MVP Wave 1 |
| BR-RM-02 | Default role per resource + project-specific role override (ERD: Project Resource) | Partial | MVP Wave 1 |
| BR-RM-03 | Buy rates tied to Role; project margin = revenue − (hours × role buy rate) | Not Built | MVP Wave 2 |
| BR-RM-04 | Skills matrix: role qualifications, proficiency levels, export | Partial | Phase 2 |
| BR-RM-05 | ISO compliance: title ↔ role ↔ credentials linkage | Not Built | Phase 2 |
| BR-RM-06 | Full CRUD for Resource, Role, Project, Customer, Prospect, Opportunity | Partial | MVP Wave 1 |
| BR-RM-07 | Standardised role taxonomy consistent with offer letters and rate cards | Not Built | MVP Wave 1 |
| PRD-RM-01 | Placeholder roles: allocate by role before named person assigned | Not Built | MVP Wave 2 |
| PRD-RM-02 | Resource Requests: PM → RM formal workflow | Not Built | MVP Wave 2 |

3.7 Resource Allocation & Forecasting

| BR ID | Requirement (short) | Build State | Wave |
| --- | --- | --- | --- |
| BR-RA-01 | Soft vs. Hard allocation; both visible in Projects allocation view (ERD Page 3) | Not Built | MVP Wave 2 |
| BR-RA-02 | Soft allocation promotable to hard on project confirmation | Not Built | MVP Wave 2 |
| BR-RA-03 | Resource utilisation heat map: % across projects, tree-view drill-down | Not Built | MVP Wave 2 |
| BR-RA-04 | Hover pop-up: skills, specialisation, allocation history | Not Built | Phase 2 |
| BR-RA-05 | Staffing demand forecast from Opportunity pipeline; Unassigned Demand by Role view (ERD Page 3) | Not Built | MVP Wave 2 |
| BR-RA-06 | Rate cards: customer-level default + project-level override, per Role | Not Built | MVP Wave 2 |
| BR-RA-07 | Project-level allocation view: assignments, roles, capacity consumption | Partial | MVP Wave 2 |
| PRD-RA-01 | People Tab: capacity bars per person with allocation timeline | Not Built | MVP Wave 2 |

3.8 Leave Management

| BR ID | Requirement (short) | Build State | Wave |
| --- | --- | --- | --- |
| BR-LM-01 | Leave as tasks in Admin Project; estimated vs. actual leave tracking | Not Built | MVP Wave 1 |
| BR-LM-02 | Employee time-off requests via time log screen; balance deduction | Not Built | MVP Wave 1 |
| BR-LM-03 | Leave visible in resource allocation views to prevent over-commitment | Not Built | MVP Wave 2 |
| PRD-LM-01 | Admin-defined Holiday Calendar; holidays subtracted from capacity | Not Built | MVP Wave 1 |

3.9 Invoice & Payment Management (OID-driven)

| BR ID | Requirement (short) | Build State | Wave |
| --- | --- | --- | --- |
| BR-INV-01 | Draft Invoice auto-generated from approved time entries (OID flow) | Not Built | MVP Wave 2 |
| BR-INV-02 | Project Admin invoice approval workflow before sending to customer | Not Built | MVP Wave 2 |
| BR-INV-03 | QuickBooks sync: create A/R + formal invoice; receive payment updates back | Not Built | Phase 2 |
| BR-INV-04 | Payment tracking: QuickBooks updates project invoice payment status | Not Built | Phase 2 |
| BR-INV-05 | Milestone-triggered invoicing for fixed-fee projects | Not Built | MVP Wave 2 |
| PRD-INV-01 | Invoice line items auto-filled from T&M time entries | Not Built | MVP Wave 2 |
| PRD-INV-02 | Rate card versioning: Active / Upcoming / Past with effective dates | Not Built | MVP Wave 2 |
| PRD-INV-03 | Tax codes: admin-defined, applied per line item | Not Built | Phase 2 |
| PRD-INV-04 | Invoice states: Written Off and Voided (in addition to existing) | Not Built | MVP Wave 2 |
| PRD-INV-05 | Billing schedules: date/milestone-triggered auto-invoice creation | Not Built | Phase 2 |
| PRD-INV-06 | Revenue recognition: 3 methods — % hours, milestone, manual | Not Built | Phase 2 |

3.10 Customer Portal

| BR ID | Requirement (short) | Build State | Wave |
| --- | --- | --- | --- |
| PRD-CP-01 | Client authentication: magic link invite + email/password login | Not Built | Phase 2 |
| PRD-CP-02 | Portal views: Project Overview, Plan, Spaces, Conversations, Forms, CSAT | Not Built | Phase 2 |
| PRD-CP-03 | Visibility controls: per-task, per-phase, per-document toggles | Not Built | Phase 2 |
| PRD-CP-04 | CSAT submission: milestone-triggered 1–5 star surveys | Not Built | Phase 2 |
| PRD-CP-05 | Forms: structured data-collection widgets accessible to clients | Not Built | Phase 2 |

3.11 Administration & Platform

| BR ID | Requirement (short) | Build State | Wave |
| --- | --- | --- | --- |
| PRD-AD-01 | RBAC enforcement: API-level middleware permission checks per role | Not Built | MVP Wave 1 |
| PRD-AD-02 | Custom fields: admin-configured project and task fields | Not Built | Phase 2 |
| PRD-AD-03 | Task status customisation: custom labels + colours (not hard-coded enum) | Not Built | MVP Wave 2 |
| PRD-AD-04 | Time tracking config: master toggle, capacity defaults, categories, lock rules | Not Built | MVP Wave 1 |
| PRD-AD-05 | Invoicing config: number format, payment terms, tax codes, approval toggle | Not Built | MVP Wave 2 |
| PRD-AD-06 | Audit trail: all state changes logged with actor + timestamp | Not Built | MVP Wave 2 |
| PRD-AD-07 | Soft-delete: projects soft-deleted, retained for audit | Not Built | MVP Wave 1 |
| PRD-AD-08 | Company settings: name, address, logo, timezone, currency | Not Built | MVP Wave 1 |
| PRD-AD-09 | Holiday Calendar: admin-defined named holidays assigned to users/teams | Not Built | MVP Wave 1 |

4. MVP Wave 1 — Detailed Build Plan (Target: May 1, 2026)

Wave 1 delivers the core 'cradle-to-grave' pilot workflow: Prospect → Customer → Opportunity → Project → Phase/Task → Time Entry → PM Approval. This is the minimum required for the May 1 pilot demonstration.

4.1 Wave 1 — Schema & Data Model Changes

The following database changes are required before any Wave 1 UI work can proceed:

| Table / Entity | Change Required | BRD / PRD Ref | Effort |
| --- | --- | --- | --- |
| prospect | Add table: id, name, status, contact info, probability, converted_customer_id, audit fields | BR-CM-02/03 | M |
| customer | Add status field (potential/active/inactive); add converted_from_prospect_id FK | BR-CM-01 | S |
| opportunity | Add table: id, customer_id, stage, win_probability, value, staffing_request_id, created/updated | BR-OP-01–05 | M |
| project | Add internal_external flag; add opportunity_id FK; add is_admin_project boolean; add soft_delete fields | BR-PM-02/03, PRD-AD-07 | S |
| phase | Add table: id, project_id, name, order, start_date, end_date (currently missing) | BR-TM-01 | M |
| task | Add phase_id FK; add parent_task_id (self-ref); add milestone_type enum; add task_type (task/milestone/parent) | BR-TM-01/02 | M |
| task_resource | Add table: id, task_id, project_resource_id, role_id (ERD entity) | BR-TM-09 + ERD | M |
| timesheet | Add table: id, resource_id, week_start_date, status (draft/submitted/approved/rejected) | PRD-TT-01 | M |
| time_entry | Add timesheet_id FK; add daily_comment; add time_category_id FK | BR-TT-02/03, PRD-TT-03 | S |
| time_off_request | Add table: id, resource_id, type (PTO/sick/other), start_date, end_date, status, approver_id | PRD-TT-02 | M |
| time_category | Add table: id, name, is_billable (admin-configured) | PRD-TT-03 | S |
| holiday_calendar | Add table: id, name, date, applies_to (all/team/user) | PRD-AD-09, PRD-LM-01 | S |
| role | Ensure full CRUD + standardised taxonomy seeded | BR-RM-07 | S |
| company_settings | Add table: id, name, address, logo_url, timezone, currency | PRD-AD-08 | S |
| audit_log (Wave 1 only) | Add table: id, entity_type, entity_id, actor_id, action, old_val, new_val, timestamp (soft-delete support) | PRD-AD-07 | M |

4.2 Wave 1 — Module-by-Module Stories

CUSTOMER & PROSPECT MODULE

| Story | Acceptance Criteria | BRD Ref | Size |
| --- | --- | --- | --- |
| Prospect entity CRUD | Create/Edit/View/Soft-delete Prospect with fields: name, contact, stage, probability, notes | BR-CM-02 | M |
| Prospect → Customer conversion | 'Convert to Customer' action copies fields, sets converted_customer_id, shows confirmation | BR-CM-03 | M |
| Customer status field | Status dropdown: Potential / Active / Inactive on Customer create/edit form | BR-CM-01 | S |
| Customer form field mapping | Customer create/edit fields match accounting master spreadsheet (Dipy's sheet) | BR-CM-05 | S |
| Customer 1:M navigation | From Customer record: tabs to Opportunities, Projects, SOWs with quick-add buttons | BR-CM-04 | S |

OPPORTUNITY MODULE

| Story | Acceptance Criteria | BRD Ref | Size |
| --- | --- | --- | --- |
| Opportunity list with pipeline stages | Table/list view with stage column: Discovery/Qualified/Proposal/Negotiation/Won/Lost | BR-OP-01 | S |
| Kanban board for Opportunities | Drag-and-drop cards across stage columns; stage change persisted | BR-OP-02 | L |
| Win probability auto-update | Probability % field auto-fills on stage change (configurable defaults); user can override | BR-OP-03 | S |
| Link Opportunity to Customer | Customer selector on Opportunity form; Customer record shows linked Opportunities | BR-OP-04 | S |
| Convert Won Opportunity to Project | 'Create Project from Opportunity' action pre-fills project from Opportunity data (OID flow) | BR-OP-05 | M |

PROJECT MODULE

| Story | Acceptance Criteria | BRD Ref | Size |
| --- | --- | --- | --- |
| 4-step project creation wizard | Step 1: Details; Step 2: Phases; Step 3: Team; Step 4: Review — modal wizard | BR-PM-01, PRD | L |
| Project from Template | 'Use Template' option in wizard step 1 pre-fills phases/tasks from saved template | BR-PM-06 | M |
| Internal/External flag | Toggle on project create/edit form; visible in project list as badge | BR-PM-02 | S |
| Admin Project (protected type) | Admin-only 'Administrative' project type not shown in standard lists; time-entry accessible to all | BR-PM-03 | M |
| Soft-delete projects | Delete action sets deleted_at; excluded from standard lists; recoverable by admin | PRD-AD-07 | S |
| Dashboard KPI cards | Cards: Active Projects, Open Opportunities, Resource Utilisation %, Overdue Tasks | BR-PM-08 | M |

TASK & PHASE MODULE

| Story | Acceptance Criteria | BRD Ref | Size |
| --- | --- | --- | --- |
| Phase layer in project | Add / rename / reorder Phases within a project; tasks belong to a Phase | BR-TM-01 | M |
| Parent/child task hierarchy | Create subtask under any task (≥7 levels); parent shows aggregated effort | BR-TM-01 | L |
| Milestone entity | Add Milestone to Phase/Project; types: Payment / Project / External; no time-tracking | BR-TM-02 | M |
| Task Resource assignment | Assign resource with project-specific role to task (via Task Resource entity) | BR-TM-09 | M |
| Task rich comments + @-tagging | Comment thread on task detail; @mention triggers notification; unread badge | BR-TM-06 | L |
| Saved task filter views | Save named filter (status/assignee/date); share filter URL with team | BR-TM-07 | M |
| Kanban view for Tasks | Drag-and-drop task cards by status column within a project | PRD-TM-02 | L |
| List view inline editing | Edit task name, dates, assignee, status inline in list; bulk status update | PRD-TM-03 | M |

TIME TRACKING MODULE

| Story | Acceptance Criteria | BRD Ref | Size |
| --- | --- | --- | --- |
| Weekly Mon–Sun grid timesheet | Grid: rows = tasks, columns = Mon–Sun; enter hours per cell; colour-code by capacity | BR-TT-06, PRD-TT-01 | XL |
| Task selector for timesheet | Project dropdown → task list; add task row to current week; copy from last week | BR-TT-06 | L |
| Daily comments on time entries | Optional comment field per cell in weekly grid | BR-TT-03 | S |
| Timesheet submit → PM approval | Submit timesheet for week; PM sees approval queue; approve/reject per person/week | BR-TT-04 | L |
| Billable override per entry | Billable flag per row (defaults from task); user can flip to non-billable | BR-TT-05 | S |
| Time categories | Admin-configured categories (Dev, QA, PM, etc.); selectable per time row | PRD-TT-03 | M |
| Time-off request workflow | Employee submits PTO/sick/other; PM/HR approves; approved shows in timesheet | PRD-TT-02 | L |
| Admin time categories (leave) | Vacation/sick/training/holiday rows appear in timesheet via Admin Project | BR-TT-08 | M |
| Holiday Calendar (Admin) | Admin defines named holidays; auto-blocks capacity for assigned users | PRD-AD-09 | M |

RESOURCE MODULE (Wave 1 scope)

| Story | Acceptance Criteria | BRD Ref | Size |
| --- | --- | --- | --- |
| Employee master record | Full CRUD: name, contact, default role, hourly rate, daily rate, salary, start date | BR-RM-01 | M |
| Default role + project role override | Resource has default_role_id; Project Resource record has project_role_id (can differ) | BR-RM-02 | M |
| Standardised role taxonomy | Seeded role list: Solution Architect, Principal Consultant, Developer, QA, PM, etc. | BR-RM-07 | S |
| RBAC enforcement (middleware) | API middleware checks role on every protected endpoint; 403 if unauthorised | PRD-AD-01 | L |

ADMINISTRATION MODULE (Wave 1 scope)

| Story | Acceptance Criteria | BRD Ref | Size |
| --- | --- | --- | --- |
| Company settings page | Name, address, logo upload, timezone, currency; used in invoices and portal | PRD-AD-08 | M |
| Time tracking config | Master toggle (on/off); default weekly capacity hours; lock rules (lock after N days) | PRD-AD-04 | M |
| Holiday Calendar admin UI | Add/edit/delete named holidays; assign to All / specific team / user | PRD-AD-09 | M |
| Soft-delete audit support | Deleted records flagged with deleted_at; admin recovery screen | PRD-AD-07 | S |

5. MVP Wave 2 — Detailed Build Plan (Target: June 2026)

Wave 2 completes the full PSA loop: Rate Cards, Invoicing (T&M + Milestone-based), Resource Allocation with Soft/Hard tracking, and the Change Order workflow. This delivers a production-ready PSA.

5.1 Wave 2 — Additional Schema Changes

| Table / Entity | Change Required | BRD / PRD Ref | Effort |
| --- | --- | --- | --- |
| customer_rate_card | Add table: id, customer_id, role_id, bill_rate, effective_from, effective_to, status (active/upcoming/past) | BR-CM-06, PRD-INV-02 | L |
| project_rate_card | Add table: id, project_id, role_id, bill_rate (overrides customer_rate_card) | BR-PM-07 | M |
| resource_cost_rate | Add table: id, resource_id, cost_rate, effective_from, effective_to (versioned history) | PRD | M |
| change_order | Add table: id, project_id, description, value, status, created_by, approved_by | BR-PM-05 | M |
| invoice_line_item | Add table: id, invoice_id, time_entry_ids[], description, qty, rate, amount, billable_type | PRD-INV-01 | L |
| tax_code | Add table: id, name, rate_pct, is_default (admin-configured) | PRD-INV-03 | S |
| invoice | Add bill_to_address, add states: written_off, voided; add tax_code_id | PRD-INV-04 | S |
| billing_schedule | Add table: id, project_id, trigger_type (date/milestone), trigger_ref_id, invoice_template | PRD-INV-05 | L |
| resource_allocation | Add table: id, resource_id, project_id, role_id, allocation_type (soft/hard), pct, date_from, date_to | BR-RA-01 | L |
| staffing_request | Add table: id, opportunity_id, project_id, role_id, qty, start_date, status | BR-OP-06 | M |
| placeholder_resource | Add table: id, role_id, project_id (named resource TBD) | PRD-RM-01 | M |
| audit_log (extended) | Extend to all entities; add invoice and rate card change tracking | PRD-AD-06 | M |

5.2 Wave 2 — Module-by-Module Stories

FINANCIAL & RATE CARD MODULE

| Story | Acceptance Criteria | BRD Ref | Size |
| --- | --- | --- | --- |
| Customer Rate Card (versioned) | Create rate card per customer per role; versions with effective dates; Active/Upcoming/Past view | BR-CM-06, PRD-INV-02 | L |
| Project Rate Card (override) | Project-level rate card inherits from customer; role rows overrideable per project | BR-PM-07 | M |
| T&M Invoice auto-fill from time entries | 'Generate Invoice' pulls approved time entries → line items with role bill rate applied | BR-INV-01, PRD-INV-01 | XL |
| Invoice approval workflow | Invoice moves Draft → In Review → Approved → Sent → Paid; admin approves | BR-INV-02 | L |
| Invoice Written Off + Voided states | Two additional terminal states with reason field; affects revenue recognition | PRD-INV-04 | S |
| Milestone-triggered invoice | On Payment Milestone completion, system auto-creates draft invoice for milestone amount | BR-INV-05 | L |
| Project margin dashboard | Per-project: Revenue vs. Cost vs. Margin %; cost = hours × role buy rate | BR-RM-03 | L |

RESOURCE ALLOCATION MODULE

| Story | Acceptance Criteria | BRD Ref | Size |
| --- | --- | --- | --- |
| Soft allocation (opportunity-linked) | Allocate resource to Opportunity at % FTE; shown as 'tentative' in allocation view | BR-RA-01/02 | L |
| Hard allocation (project-linked) | Allocate resource to Project at % FTE; promoted from soft on project win | BR-RA-01/02 | M |
| Soft allocation trigger threshold | System flags resources for soft allocation when Opportunity probability ≥ configurable % | BR-OP-08 | M |
| Utilisation heat map | Timeline grid: resources × weeks; cells show utilisation % with colour gradient (green→red) | BR-RA-03 | XL |
| Unassigned Demand by Role view | Shows open role demand from Opportunities not yet staffed (ERD Page 3) | BR-RA-05 | L |
| Staffing requests (PM → RM) | PM submits staffing request on Opportunity; RM assigns resource; PM notified | BR-OP-06, PRD-RM-02 | L |
| Placeholder roles | Add unassigned role slot to project; shows in allocation view as 'TBD [Role]' | PRD-RM-01 | M |

PROJECT MANAGEMENT (Wave 2 additions)

| Story | Acceptance Criteria | BRD Ref | Size |
| --- | --- | --- | --- |
| Change Orders | Create Change Order linked to Project; increases project budget/scope; status workflow | BR-PM-05 | M |
| Task dependencies (4 types + lag) | FS/SS/FF/SF dependency between tasks; lag in days; visual line in Gantt | BR-TM-04 | XL |
| Gantt view | Horizontal bar chart on date axis; draggable bars; dependency lines; critical path highlight | PRD-TM-01 | XL |
| Payment Milestone → billing trigger | On marking milestone complete, system creates draft invoice (if billing_schedule exists) | BR-TM-03 | L |
| Role-based time entry cost | Time entry cost = hours × resource's project_role buy_rate; feeds margin calculation | BR-TT-09 | M |

ADMINISTRATION (Wave 2 additions)

| Story | Acceptance Criteria | BRD Ref | Size |
| --- | --- | --- | --- |
| Task status customisation | Admin creates/edits/deletes task statuses with custom labels and colours | PRD-AD-03 | M |
| Invoicing config | Invoice number format, default payment terms, default tax code, approval required toggle | PRD-AD-05 | M |
| Audit trail (full) | All state changes on all entities logged with actor + old/new values; viewable by admin | PRD-AD-06 | L |
| Leave in allocation view | Approved leave shown as blocked capacity in utilisation heat map | BR-LM-03 | M |

6. Phase 2 — Deferred Scope Register (Post-June 2026)

The following items are intentionally deferred from MVP. They are captured here to prevent scope creep into Wave 1/2 while ensuring they are tracked for Phase 2 planning.

| Feature | Module | BRD / PRD Ref | Notes |
| --- | --- | --- | --- |
| Customer Portal — all features | Portal | PRD-CP-01–05 | Client auth, portal views, visibility controls, CSAT, Forms — entire module |
| QuickBooks integration | Financial | BR-INV-03/04 | A/R sync, payment writeback; requires QB API setup |
| Revenue recognition (3 methods) | Financial | PRD-INV-06 | % hours, milestone, manual; complex accounting logic |
| Tax codes | Financial | PRD-INV-03 | Admin-defined; applied per invoice line item |
| Billing schedules (auto-trigger) | Financial | PRD-INV-05 | Date and milestone auto-invoice creation |
| Skills Matrix (full) | Resource | BR-RM-04 | Proficiency levels, export, team competency grid |
| ISO compliance linkage | Resource | BR-RM-05 | Title ↔ role ↔ credentials traceability |
| Resource hover pop-up (skills) | Resource Alloc | BR-RA-04 | Skill/specialisation pop-up on hover in allocation view |
| Collaboration time logging | Time | BR-TT-07 | Log support time on unassigned projects |
| Third-party task access control | Tasks | BR-TM-08 | Client-facing role controls on task visibility |
| Custom fields (project + task) | Admin | PRD-AD-02 | Admin-configured entity fields |
| Prospect / Opportunity templates | CRM | BR-CM-07, BR-OP-07 | Save-as-template for CRM entities |
| Sprint Planning module | Resource | PRD | Epics, Backlog, Sprints, Sprint Board, Burndown |
| CSAT surveys | Projects | PRD | Milestone-triggered 1–5 star surveys |
| Spaces (Docs) | Projects | PRD | Rich text documents, file uploads, version history |
| Custom dashboards | Reporting | PRD | Drag-and-drop widget canvas |
| Project Performance reports | Reporting | BR-DR-01 | Budget actuals, EAC, ETC per project |
| People analytics | Reporting | PRD | Per-person utilisation, category breakdown |

7. Delivery Summary & Effort Sizing

| Wave | Scope | # Stories | Est. Effort | Target Date |
| --- | --- | --- | --- | --- |
| Wave 1 MVP | Prospect/Customer/Opp/Project/Phase/Task/Timesheet/Approval/RBAC/Leave/Admin base | ~52 stories | 10–12 weeks / 2–3 devs | May 1, 2026 (pilot) |
| Wave 2 MVP | Rate Cards/Invoicing/Gantt/Dependencies/Soft-Hard Allocation/Change Orders/Audit | ~38 stories | 6–8 weeks / 2–3 devs | June 2026 |
| Phase 2 | Customer Portal/QuickBooks/Revenue Recognition/Skills Matrix/Sprint Planning/CSAT | TBD | Post-June 2026 | Q3 2026+ |

Effort Sizing Key:

| Size | Description | Typical Hours |
| --- | --- | --- |
| S — Small | Single-field addition, flag, or minor UI tweak | 2–4 hrs |
| M — Medium | New form, new list view, or workflow with 2–3 states | 4–12 hrs |
| L — Large | Complex multi-step workflow, new entity with relations, or new view type | 12–24 hrs |
| XL — Extra Large | Major feature: Gantt, Weekly Timesheet grid, Utilisation heat map, T&M invoice engine | 24–48 hrs |

Immediate Next Steps (before Wave 1 development begins):

- Samuel Levin to finalise master field-mapping spreadsheet for Customer, Employee, and Project objects

- Team to agree on standardised Role taxonomy (used across rate cards, allocations, and resource records)

- Dan Sedore to share Rate Card template structure for schema design reference

- Decision on in-house build vs. Rocket Lane / Squorro vendor: by end of week of April 21, 2026

- Akhil Aggarwal: implement Wave 1 schema changes first (all table additions above) before any UI work

- Bi-weekly review cadence: Alpesh's team to meet at least twice a week to track progress against this plan